## Slide 1: PROJECT – II ADVENTUROUS FROG
BY
2017510054 KEREM KIRGÖZ
2018510016 SADULLAH CİHAN
2019510062 BATUHAN METİN
CME1251 Project Based Learnıng-I

## Slide 2: OUTLINE
INTRODUCTION
PROGRESS SUMMARY
  Requirements
  Task Sharing, Scheduling
  Completed Tasks
  Incomplete Tasks: Reasons, Explanations
  Additional Improvements
  Problems Encountered
  Algorithms and Solution Strategies
  Screeshots
  Conclusion, References

## Slide 3: INTRODUCTION
  Single-player game.
  The frog wants to cross over the road.
  4 distinct roads (50 units)
  24 cars
  6 levels
  Score depends on time

## Slide 4: PROGRESS SUMMARY
  REQUIREMENTS
    C# knowledge
    Visual Studio
    Teamwork
    Trello
    Canva

## Slide 5: PROGRESS SUMMARY
Task Sharing
Sadullah Cihan :
Frog motion
Coding
Testing
Poster
PowerPoint
Reports
Kerem Kırgöz :
Randomly placing cars
Coding
Arranging car speeds
Adding comment lines
PowerPoint
Testing
Batuhan Metin :
Frog life/Game over
Coding
Arranging cars motion
Testing
Analyzing
Debugging

## Slide 6: PROGRESS SUMMARY
Scheduling
  First Week
    Meeting with project partners.
    Analyzing the game and discussing solution alternatives.
    Starting to code with creating necessary variables/structures.
  Second Week
    Designing the road.
    Moving the frog.

## Slide 7: PROGRESS SUMMARY
Scheduling
  Third Week
    Creating the cars.
    Placing the cars to road randomly.
  Fourth Week
    Moving the cars according to rules.
    Levels.
    Writing the final report.
    Designing a poster.
    Preparing for the presentation.

## Slide 8: PROGRESS SUMMARY
  Completed Tasks
    Creating necessary variables.
    Designing the road.
    Moving the frog on array.
    Creating the cars randomly.
    Levels
    Error checks

## Slide 9: PROGRESS SUMMARY
  Incomplete Tasks
    There are no incomplete tasks.
    We have finished the project completely.

## Slide 10: PROGRESS SUMMARY
  Additional Improvements
Background color
We have accomplished our mission

## Slide 11: PROGRESS SUMMARY
Background color

## Slide 12: PROBLEMS ENCOUNTERED
  Insufficient knowledge ‘Arrays’
  Tough project
  Designing algorithm
  Midterm week
  ‘Console.SetCursorPositions’ or Array?

## Slide 13: ALGORITHM AND SOLUTION STRATEGIES
  Efficient
  Maintainable
  Different

## Slide 14: SCREENSHOTS
  Main game screen

## Slide 15: SCREENSHOTS
  Meaningful user interface messages

## Slide 16: SCREENSHOTS
  The hardest level…

## Slide 17
SCREENSHOTS
  Game is over message

## Slide 18: CONCLUSION
  We have learned:
  Usage of “One-Dimensional Arrays”
  Team work
  New functions such as,
  The project has been successfully finished on time

## Slide 19: REFERENCES
  https://docs.microsoft.com/tr-tr/dotnet/csharp/programming-guide/arrays/single-dimensional-arrays
  https://www.kodevreni.com
  https://www.canva.com

## Slide 20: THE END